## Slide 1: The Tower Board Presentation
March 22, 2023
John Atilano
Chair - Tower Construction Committee

## Slide 2: Timeline of Key Events
2005
$85,000,000 approved by voters in the District on September 13, 2005.
2010
Construction broke ground in 2010
2017
District files for bankruptcy and closes hospital
2018
Hospital reopens under Adventist Health management
2019
TLHD leases hospital to Adventist Health under their own license
2023
2030
Estimated $100,000,000 remaining to complete tower + additional $50,000,000 for equipment
Seismic safety requirements render much of old hospital unusable for inpatient care

## Slide 3: Projects
Sheetrock & Stenciling – Ongoing
Awmings painted and installed – September 2022
Concreate East Parking Lot – Begin April 1, 2023
Asphalt East Parking Lot – Begin May 15, 2023
Basement Electrical Room Doors – Cost Estimating
Basement Area Stairs – Deliver onsite and install
Basement electric panel furred out – Cost Estimating

## Slide 4: Questions?